AAJOO HOMES

Jahan Apnapan Mile

App Bug List — Full & Detailed

Every tracked app/host/renter bug — for the developer

Compiled from your repo's own bug trackers · v1.0

# Where these came from

You asked for the detailed app bugs. I read your repo's own bug trackers (not a guess). The main source is POST_25_PRIORITIZED_PLAN.md — 55 tracked app/host/renter items with root causes — plus the latest QA response (2026-09-06) which surfaced a critical payout blocker.

| Source doc | What it holds |
| --- | --- |
| POST_25_PRIORITIZED_PLAN.md | 55 app items: HOST-1..19, RENT-1..8, BOOK-1..9, BE-1..11, ADM |
| AAJOO_ADMIN_QA_DEVELOPER_RESPONSE_2026-09-06 | Latest E2E pass + the FIELD_ENCRYPTION_KEY payout blocker |
| POST_25_SHEET_COMPLETED_MAP.md | Which items are already ✅ done |
| bug_screenshots/ (50) + post25_images/ (49) | Visual evidence for the above |

Key context: Many of these are ALREADY FIXED (the completed map marks them ✅). And the tracker itself warns that a large share of the "app bugs" are actually REDESIGN requests (icons, layout, theme), not defects. Below, the true blockers (P0) are separated from redesign/polish.

# 🔴 The one critical blocker (fix first)

## Host payouts blocked — FIELD_ENCRYPTION_KEY missing

From the 2026-09-06 QA response. This stops ALL host payouts:

- The server refuses to save a host bank account because FIELD_ENCRYPTION_KEY is not set — correctly, it will not store a bank number in plaintext.

- Measured: tbl_host_acc_details has ZERO rows — no host has ever saved a payout account.

- It was on neither the required nor optional env list, so nothing flagged its absence.

Fix: generate a key and set it on the server, then hosts can save payout accounts:

# generate a 32-byte key and set FIELD_ENCRYPTION_KEY on the server env
node -e "console.log(require('crypto').randomBytes(32).toString('hex'))"
# set FIELD_ENCRYPTION_KEY=<that value> on the backend host (Render, etc.)

Why it matters: No host can get paid until this is set. It is a one-line env fix but a hard blocker for the entire payout flow. Do this before anything else.

RESOLVED — 07 Sep 2026. FIELD_ENCRYPTION_KEY is set on the server. It is now on the required-variable list in config/requiredEnv.js, and the live readiness probe GET /health/env answers ready: true, which it can only do when every required variable is present. Host payouts are no longer blocked by configuration.

The lesson has been applied more widely: SMS_PROVIDER and its credentials, the DLT template id and SAFETY_ALERT_EMAIL are now on the optional list too. FIELD_ENCRYPTION_KEY was on neither list, and that is exactly why nobody noticed host payouts had never once worked — an unlisted variable is an invisible one. “Is SMS switched on?” should be answerable from a health endpoint, not by reading the code.

# P0 blockers — app

| ID | Bug | Root cause / fix | Area | Status (07 Sep 2026) |
| --- | --- | --- | --- | --- |
| P0 | BE-1 Double-booking not prevented | Add overlap check before confirming (transaction + row lock in booking.controller), not just FE | BE booking | DONE. booking.controller.js:947-1024 takes a per-property row lock inside the transaction, then tests overlap on half-open [from, to) intervals — two simultaneous requests serialise instead of racing. |
| P0 | HOST-1 Property not submitted | Add-property submit fails — payload/validation/multipart mismatch with addProperty | FE+BE host | DONE. The 5-step schema-driven wizard has been the only property form on app and web since 20 Aug; submit goes through POST /listing/submit. Driven end to end on the emulator today. |
| P0 | HOST-2 Property edit missing | No edit flow anywhere; add load→PATCH via update path | FE+BE host | DONE — the “no edit flow anywhere” note is out of date. Edit opens from the host property detail screen (view_host_property_details.dart:84 and :514), loads via GET /listing/draft/:propertyId, and saves back through step1–step5. |
| P0 | HOST-3 Ongoing page missing | Add host ongoing-bookings page; guard empty-list parser (mobile chokes on data:[]) | FE+BE host | DONE. lib/ui/screens_host/ongoing_booking/. Opened on the emulator today against a real stay. |
| P0 | HOST-4 Host property list missing | Add host "my listings" page via host property-search | FE host | DONE. Host portal → Properties, with live counts on the dashboard. |
| P0 | RENT-1 Profile pic not updating | Upload succeeds but detail refresh fails; use returned URL, don't hard-refresh on 400 | FE+BE renter | DONE. Confirmed today — the renter’s photo renders on the account screen after upload. |
| P0 | RENT-2 Prebooking button dead | Wire the prebooking CTA to its flow/route (home + get-started) | FE renter | DONE. lib/ui/screens_renter/home/components/pre_booking_button.dart, wired to the pre-booking screen. |
| P0 | BE-2 Host dashboard not on real data | Replace stubs/mocks with real endpoints (earnings, transactions, ongoing, listings) | FE+BE host | DONE — verified live on the emulator today, not only in code: ₹2,363 collected, 1 booking, 1 ongoing. Real rows from the API; no stubs left. |
| P0 | BOOK-1 Booking detail not dynamic | Bind detail page to full property payload (guests, beds, rating) | FE+BE | DONE — verified live today on booking B703473: real guest, real dates, real amount, bound to the full property payload. |

Note: the completed-map shows RENT-1, RENT-2, RENT-3, RENT-5 among others are ALREADY ✅ fixed — confirm current status with the team; the list above is the original P0 set.

# P1 — functional bugs (host)

| ID | Bug | Area | Status (07 Sep 2026) |
| --- | --- | --- | --- |
| HOST-6 | Form should change by property type (PG vs Villa vs Flat) | host wizard | DONE. The wizard is schema-driven — the category chosen at step 1 decides which fields the rest of the flow asks for. |
| HOST-7 | Current-location action + geolocation broken (wrong/empty) | host wizard | DONE. Map picker with “My location”; maps and place search moved to Google (region IN) on 2 Sep. Driven on the emulator today. |
| HOST-8 | Pricing fields: max/ideal, monthly, weekly + suggested price | host wizard | DONE. Shipped with the pricing engine on 29 Aug — max/ideal, weekly and monthly rates, and the negotiation threshold. |
| HOST-12 | Host KYC via DIDIT: auto-redirect + show Verified | FE+BE KYC | DONE. DIDIT returns to the app and the Verified state is shown. The status is gated on verificationIsCurrent(), so an abandoned attempt cannot leave a stale “verified” behind. |
| HOST-13 | "These buttons are not working" on host dashboard (see image41) | FE host | DONE. The host dashboard actions were driven on the emulator today; each one navigates. |
| HOST-14 | Inline validation — show errors on blur, not at submit | FE host | DONE. listing_wizard_screen.dart:400 renders c.fieldErrors[field.key] under the field itself and clears it on change — inline, not a snackbar at submit. |
| BE-11 | KYC auto-verify write-back (persist verification_status=verified) | BE didit | DONE. The DIDIT webhook writes verification_status back, and every read goes through verificationIsCurrent(). |
| BE-3 | No notifications generated on booking/payment/status events | BE | DONE. tbl_notifications.notify() fires from five points in booking.controller.js — booking, payment and status changes. |
| BE-4 | Socket messaging not working (negotiation chat) | BE socket | DONE. sockets/index.js authenticates the connection, then registers both the chat and the negotiation handlers. Messaging exercised on the device today. |
| BE-5 | Invoice PDF download + download icon in transactions | FE+BE | DONE. GET /user/invoice/:bookId/download, called from the app at booking_service.dart:231. Host and admin have their own equivalents. |
| BE-7 | Google sign-in not working (Firebase config) | FE+BE auth | FIXED TODAY. The cause was not Firebase config. A soft-deleted account still held the Google identity, so the unique index refused the new one while the lookup — which filters deleted rows out — could not see it. Failures now also carry a reference code into the log instead of a bare 500. |
| BE-8 | Phone-number signup path missing | FE+BE auth | BUILT TODAY, DORMANT — the one item still needing a decision from you. The signup code now goes by SMS as well as by email, but no SMS provider is bought yet, so nothing changes until you pick one. See “The one item still open” below. |

# P1 — functional bugs (renter & booking)

| ID | Bug | Area | Status (07 Sep 2026) |
| --- | --- | --- | --- |
| RENT-3 | Current location wrong in search bar (right on map); autofill address | FE renter | DONE. Address autofill and the search bar both read the resolved place; place search is on Google since 2 Sep. |
| RENT-4 | Map filters not working — filter→query wiring | FE renter | DONE. Seven search and filter defects were fixed on 5 Sep — the count and type filters now run server-side, so they narrow the catalogue rather than the page you happen to be looking at. |
| BOOK-2 | "Meet your host" not dynamic; reveal host number after booking | FE+BE | DONE. Host detail is bound to the booking and the number is revealed after booking. It was also removed from the public listing on 6 Sep, where it had been exposed before any booking existed. |
| BOOK-3 | Availability calendar with booked dates blocked (needs BE-1) | FE+BE | DONE. property_page.dart:1029 and :1107 pass selectableDayPredicate, fed by availability_days.dart reading /booking/property-availability — which returns host-blocked dates as well as booked ones. |
| BOOK-5 | Booking-page image slider not dynamic | FE | DONE. property_page.dart:2965 — CarouselSlider bound to _single!.images, with an empty-state branch. |
| BOOK-6 | Add host detail + cancellation-policy button on booking page | FE | DONE. Host detail is on the booking page, and the cancellation policy shipped on 5 Sep — generated from one module and snapshotted at booking, so a later policy change cannot alter an existing stay. |
| BOOK-7 | Ongoing-page booking modal needs work | FE | DONE. lib/ui/screens_renter/home/ongoing_widget.dart; opened on the emulator today. |

# ⚠ These are REDESIGN, not bugs (price separately)

The tracker explicitly warns these are UI/redesign requests, not defects. Do NOT let them be counted as "bug fixes" — they need a separate change order.

| ID | Request | Status (07 Sep 2026) |
| --- | --- | --- |
| HOST-5 | Listing basics as icon+name card selectors (not a list) | DONE TODAY. Step 1 offered twelve property types as identical text pills; each now carries its own icon, following the Airbnb category bar you attached as the reference. Your July tracker marked this done — it was, in the OLD wizard, which was replaced on 20 Aug, and the rebuild dropped the icons. |
| HOST-9 | Amenities as an icon grid | DONE TODAY. Your screenshot showed bare checkboxes; ours had become chips, still text alone. Every amenity now carries an icon, matched by keyword so amenities added later get one with no code change. |
| HOST-10 | Reorder check-in/out placement | DONE TODAY, with one deliberate difference — see “One place we did not follow the note” below. The two empty --:-- boxes now default to 14:00 and 11:00 and have a heading of their own instead of being the first cells of the minimum-stay grid. |
| HOST-11 | Remove "Couple Friendly" / "Party booking" fields | ALREADY DONE. Neither “Couple Friendly” nor “Party / Group bookings” exists in the live listing form. Checked in the schema the wizard is built from, not in the retired code that still mentions them. |
| HOST-15..19 | Nav cleanup, KPI tile swap, host colour theme, WhatsApp field, state-regulations link | FOUR OF FIVE DONE AND CONFIRMED ON THE LIVE SITE; ONE LEFT ON YOUR INSTRUCTION. HOST-15: “Host Workspace” was already out of the nav; Blog and Find your listing were added and both open. HOST-16: the Total Spent tile was already gone — the dashboard now shows Earnings, Active Listings, Upcoming Stays and Occupancy. HOST-17: WhatsApp number added, and proven to save AND to clear across a full page reload. HOST-19: State Regulations opens from the host nav. HOST-18, the host/renter colour split, is NOT done: you asked us to leave it, and it needs a colour from you before anyone can build it. |
| BOOK-4,8,9 | Nearby places, gallery hero layout, section reorder | ALL THREE DONE. BOOK-8: the property page opens with a large hero image and a grid beside it, not a slider. BOOK-4: nearby places come from the API. BOOK-9 is moot — the page was rebuilt with tabs, so Location is its own tab rather than a section to reorder. |
| A-3 | Launcher icon (needs your final 1024×1024 asset) | Already done |

Commercial note: The tracker says blocks A/U/C are "mostly a redesign brief" that "substantially overlaps the Section-0 redo" and "needs a signed change order". ~15 of 83 app items are real defects; the rest is a UI programme. Bill redesign separately from bug-fixing so the same work is not paid twice.

# Already fixed (per the completed map)

Do not re-do these — confirm they are live, then close:

- RENT-2 prebooking button · RENT-1 profile picture · RENT-3 current location + autofill · RENT-5 home listings · RENT-6 nav cleanup · RENT-8 remove file-upload after DIDIT verified.

- DIDIT KYC auto-redirect (HOST-12 part).

- (Web) the 18 tester bugs from 2026-09-01 — see the separate Bug History doc.

# What the developer should do

- 1. Set FIELD_ENCRYPTION_KEY on the server — unblocks ALL host payouts. Do this first.

- 2. Clear the P0 blockers — double-booking guard, host property submit/edit/list/ongoing, host dashboard on real data.

- 3. Confirm the "already fixed" items are live (the completed map lists them).

- 4. Do the P1 functional bugs — KYC write-back, notifications, sockets, Google/phone signup, invoice PDF.

- 5. Get a signed change order before the redesign items (they are not bug fixes).

- 6. Run the on-device checklist (separate App Findings doc) to file the visual bugs — the "Bugs App" sheet is still empty.

Aajoo Homes — Full App Bug List v1.0

From your own repo trackers · 1 payout blocker · P0s · redesign flagged separately. Jahan Apnapan Mile.

Where this list actually stands

We checked every row against the running system rather than against the tracker. Of the 29 tracked defects — the blocker, 9 P0s, 12 P1 host and backend items, and 7 P1 renter and booking items — 28 are done and one is not, and that one needs a decision from you rather than more code. Of the 13 requests in the redesign block, 11 are now done, one is deliberately left and one is blocked on an asset from you.

That is not surprising: this document was compiled from repo trackers, and those trackers were written before the last three weeks of work. Two entries were out of date — HOST-2 says “no edit flow anywhere” when editing has been live on both platforms, and the FIELD_ENCRYPTION_KEY blocker has since been resolved. We have said so in the tables rather than quietly ticking them.

The one item still open

BE-8, phone-number signup. The honest version is more specific than the tracker’s one-liner, and the distinction matters commercially.

What existed: every one-time code this platform has ever sent went by email. The SMS transport itself was already built — provider-agnostic, supporting MSG91, Twilio or Fast2SMS — when we added password reset by phone. It had simply never been wired into signup.

What we did today: the signup code now goes out by text as well as by email, and so does the resend. The email still goes first and unchanged — a text message can be swallowed by a carrier with nothing for anyone to see, and making it the only channel would turn a working signup into an unreportable one. Both arrive; either completes the signup, because the server checks the code and not how it travelled.

What is still needed from you — and it is not development work:

1. Choose an SMS provider. MSG91, Twilio and Fast2SMS are all supported today; they differ in price and deliverability in India, not in how our code talks to them. That is a commercial choice, so it is yours.

2. Register a DLT template. Transactional SMS to Indian numbers must use a template registered on the DLT platform, and the text has to match it exactly. This is a registration process with the telecom operators, and it takes days rather than minutes — worth starting now even if the provider decision is not final.

3. Set four environment variables. Once they are set the feature turns itself on. No code change, no redeploy of the app, no new build for testers.

Until then the behaviour is byte-for-byte what it is today: codes by email, and the reset-by-phone screen says plainly that SMS is not available yet rather than leaving somebody waiting for a text nobody tried to send. That dormant-until-configured design is deliberate, and it is what the automated tests pin hardest — the unconfigured path is the live path, so a regression there would break signup for everybody rather than for a subset.

One caveat we should state plainly: we cannot test the SMS delivery itself until a provider exists. The code path, the failure handling and the unconfigured behaviour are all covered by tests and the full suite passes (71/71 files). The actual arrival of a text message on a real handset is the one thing that has to wait.

On the redesign block — and a correction

Our first pass marked all seven redesign rows “not done”. That was wrong, and it was wrong for the same reason the tracker was: we took the document’s framing instead of checking. Six were already shipped in the August rebuilds. We have corrected every row in the table above and said which is which.

On the commercial point itself you are right, and we are not arguing around it: these are UI change requests, not defects, and they should be quoted separately rather than absorbed into bug-fixing. You asked us to build them anyway, so we have — except the two you set aside. HOST-18, giving the host portal its own colour, is left because you said to leave it; it also needs a decision we cannot make for you, since “make it different” does not say what to.

One thing worth knowing about the three we rebuilt: your July tracker had HOST-5, HOST-9 and HOST-10 ticked, and they genuinely were — in the wizard that existed then. That wizard was replaced on 20 August by the current five-step engine, and the rebuild lost the icon work. A tick against an item is only true of the code that was there when it was written.

One place we did not follow the note

HOST-10 also said “put this below of property details”. We fixed the empty times and gave them their own heading, but we did NOT move them onto the Property Details step, and you should know why before deciding whether to insist.

Those fields are saved with step 4’s payload. Rendering them on step 2 would show them two steps before anything writes them, so a host who filled them in and left before reaching step 4 would come back to find them empty — a form that forgets what you typed is worse than one that asks late. Moving them properly means moving where they are STORED as well, which is a schema change and a data migration for existing listings. Say the word and we will do it; we were not going to slip it in as part of a visual tidy-up.

How we checked

Four ways, and the tables say which applies to each row. Items marked “driven on the emulator today” were exercised on a real device against the live backend. The host and admin screens were driven in a real browser on the live site — that is where the icons, the nav and the WhatsApp field were confirmed, after deploying. Items with a file and line number were read in the shipping source. Items marked with a date were shipped and verified in an earlier session, and we have named the date so you can hold us to it.

Two things are worth saying about the last batch, because both are the kind of failure that passes review. The WhatsApp field was not accepted as done when it appeared on screen: we saved a number, reloaded, saved an empty one and reloaded again. Clearing it was the test that mattered — the obvious ten-digit validation would have made the number impossible to REMOVE once set, and the obvious controller check would have ignored the clear silently. Neither shows up if you only ever type a number and look.

And driving the amenities page caught two chips, “Attached” and “Shared”, wearing a blank icon: those words say nothing on their own. They now inherit the icon of the group they sit under, which also means an amenity added to the schema next month gets a sensible one with no code change.

We have been deliberate about not marking something done on the strength of the tracker alone. Two of the rows in this document were wrong, and both were wrong in our favour — which is precisely the direction a status report drifts when nobody re-checks it.