AAJOO HOMES

Jahan Apnapan Mile

Bug History — Explained

What the tracked bugs actually are, and their status

Read from your repo's own bug trackers · v1.0

# What I found (and corrected)

I earlier said "35+ bug screenshots" — that was imprecise. I have now read your repo properly. There are 50 screenshots (image1..50.png, no descriptive names) AND — far more useful — several DETAILED bug-tracker documents with descriptions, root causes, and fixes. This document summarizes those trackers so you can see exactly what the bugs are.

| File in your repo | What it is |
| --- | --- |
| TESTER_BUGS_2026-09-01.md | Latest tester pass — 18 web bugs, verified vs production |
| BUGS_WEB_2026-08-28.md | 7 web bugs, fixed & ready to retest |
| BUG_TRACKER_2026-08-12.md | Master tracker — 192 items across 5 sheets |
| _archive/WEB_QA_BUGS.md | Earlier consolidated log — 28 bugs (9 P0, 13 P1, 6 P2) |
| bug_screenshots/ | 50 screenshots (evidence for the above) |

The headline: This is NOT a messy pile of 35 unknown bugs. It is a WELL-TRACKED bug history — most items are already FIXED and verified against production. A handful are open, and some are product decisions, not defects. Below is the real status.

# Latest tester pass (2026-09-01) — 18 web bugs

The most recent verification, checked against production and the code:

| Verdict | Count | Items | Checked 07 Sep 2026 |
| --- | --- | --- | --- |
| Fixed & verified live | 7 | #2, #8, #9, #15, #16, #18, +#12 | Still live. Spot-checked #15 and #12 today; #16's fix is at the root, not the symptom. |
| Fixed in visual pass | 3 | #3, #13, #14 | Unchanged. |
| Previously resolved | 5 | #1, #4, #5, #6, #7 | Unchanged. |
| Product decision needed | 1 | #17 (Luxe visibility) | STILL YOURS. #17 is a design question, not a defect. |
| Provider decision needed | 1 | #10 | ANSWERED — the decision was made on 2 Sep and is live. See below; one loose end remains. |
| Could not reproduce | 1 | #11 (likely same as #16) | CLOSES WITH #16 unless the tester says otherwise. See below. |

Note: the "Bugs App" (mobile) sheet is EMPTY — no app bugs have been formally filed. All 18 tracked bugs are web/admin.

# The important bugs — explained in plain words

#16 (Blocker) — "Pool House" category rejected

The listing schema offered 12 property categories, but the validator only accepted 11. A host picking "Pool House" got "Invalid property category" and could not list. FIXED — validator now uses the same category list.

Status:

✅ Fixed & verified

#15 — 404 after ID verification

A host finishing KYC was redirected to /verify/complete, which returned "Page Not Found" — the page was never registered. A host would finish verification and hit a dead 404. FIXED.

✅ Fixed & verified

#9 — Could reach payment with no guest details

The booking flow let you proceed to PAYMENT without entering a guest name, phone, or email — no validation. FIXED — now validates all four fields before Proceed to Pay.

✅ Fixed & verified

#8 — Share and Save buttons did nothing

On the property page, the Share and Save buttons had NO click handler at all — pure decoration. FIXED — Save prompts login if logged out; Share copies the property URL.

✅ Fixed & verified

#12 (Blocker) — Admin login did not redirect

After logging in, the admin portal did not redirect to the dashboard — because the code did not recognize the "super_admin" role the backend issues. FIXED — login now lands on /admin/dashboard.

✅ Fixed & verified

#2 — Map zoom triggered a new search

Zooming the map re-ran the search and overrode the location the guest typed. FIXED — a zoom no longer re-searches (only a real pan does).

✅ Fixed

#3 — Map price markers overlapped

In dense areas, price pins piled into an unreadable wall. Also uncovered a deeper issue: every marker was rendering at zero width, so labels painted onto the map beside the pin. FIXED — pins now cluster ("N stays") and size correctly.

✅ Fixed & verified across zoom levels

#5 — Guest count changed after editing search

Picking 3 adults + 2 children + 1 infant, then reopening, showed "5 adults" — the URL only stored a total. FIXED — the exact party is preserved.

✅ Fixed

#7 — Wrong dates & pricing on property page

Search wrote dates as YYYY-MM-DD but the property page read them as DD-MM-YYYY, so "2026-09-05" became nonsense. Dates and price were wrong. FIXED — both formats accepted.

✅ Fixed

#4 — Location suggestions missing

Typing a partial city gave no suggestions — actually worse: ALL suggestions were broken because the map provider blocked the server. Even "Delhi" returned nothing. FIXED — suggestions now come from your own listings.

✅ Fixed

# Still needing YOUR decision (not code bugs)

#17 — Should normal browsing show Luxe (LUXE) properties?

A plain search returns all stays including luxury ones. That is the CURRENT design — there is no "hide luxury" mode. This is a PRODUCT decision: should regular browsing hide LUXE stays, or is LUXE just a curated view of the same catalogue? Your call, not a bug to fix.

🟡 Product decision

#10 — Needs a provider decision

An item that depends on a third-party provider choice, not a code fix. Confirm with your team what #10 was and which provider.

🟡 Provider decision

#11 — Could not reproduce

Reported as "404 Bad Request" on Add Property step 1, but the endpoint returns 200. Likely the SAME issue as #16 (the Pool House category) reported twice with mixed wording. Confirm which category was selected.

🔵 Confirm with tester

# The big picture — the 192-item master tracker

BUG_TRACKER_2026-08-12.md organizes everything into blocks. The KEY insight from it (worth reading before you plan work):

| Block | Source | Items | What it really is |
| --- | --- | --- | --- |
| W | Aug 08-26 | 20 | Real defect list — clear this first |
| A | Aug 08-26 App | 83 | MOSTLY redesign, ~15 real defects |
| U | User | 63 | Mostly redesign |
| H | Host | 5 | Small |
| C | Common | 21 | Mostly redesign |
| E | Engineering | 12 | Backlog |

The commercial flag (important): The tracker itself warns: block A (83 "app bugs") is MOSTLY a REDESIGN brief — "change the loader", "make it feel like LUX", "change the tabs" — not defect fixes. Only ~15 of the 83 are true bugs. This redesign work overlaps a separate contract (Section-0) and "needs a signed change order". Do not let redesign requests get counted as bug fixes — price them separately.

# Bottom line

- Your bug tracking is PROFESSIONAL — detailed root causes, fixes, and production verification. This is a healthy sign, not a red flag.

- Most tracked bugs are ALREADY FIXED and verified (booking validation, KYC 404, admin login, map, dates, guest count, categories).

- Only a couple are truly open — and those are PRODUCT/PROVIDER decisions (#17 Luxe, #10), not code defects.

- The mobile "app bugs" sheet is EMPTY — no formal app bugs filed yet. The app still needs a proper on-device QA pass (per the earlier App audit).

- Watch the commercial line: much of the "192 bugs" is actually REDESIGN work, not defects. Price redesign separately from bug-fixing.

What to do: 1) Confirm the fixed items are live on production. 2) Make the two product decisions (#17 Luxe visibility, #10 provider). 3) Do a real on-device app QA pass (the app sheet is empty). 4) Get a change order before doing the redesign items in blocks A/U/C.

Aajoo Homes — Bug History Explained v1.0

Read from your own repo trackers. Most fixed · few open · watch redesign-vs-defect. Jahan Apnapan Mile.

#10 — answered: it is the India map, and the decision is already made

The document asks you to “confirm with your team what #10 was and which provider”. It is the INDIA MAP BOUNDARY problem, and it is the one item on this list with a legal edge rather than a usability one.

What it was: the standard OpenStreetMap raster style draws a dashed Line-of-Control and Aksai Chin, and labels Gilgit-Baltistan under Pakistani administration. That is painted into the tile imagery, so no code or CSS change could alter it — which is why it was filed as a provider decision rather than a bug.

The decision was made on 2 September: GOOGLE MAPS with region=IN, which serves India-compliant boundaries. It is live — production carries a Google Maps key and the site loads maps.googleapis.com. Place search moved across at the same time. So #10 is not waiting on you any more.

ONE LOOSE END, AND IT IS WORTH A DECISION. The OpenStreetMap layer is still in the code as a fallback: if the Google key is ever revoked, rejected or runs past its quota, every map on the site silently reverts to the non-compliant tiles. Nothing breaks visibly — which is exactly the problem. For an India-only product that is a legal exposure, not a degraded experience, and it is not a state anyone chose.

There are two sensible answers and both are yours, not ours. Either the fallback stops drawing a basemap at all when Google is unavailable — listings still browse as a list, and no wrong border is ever shown — or the fallback becomes a second compliant provider, for which Mappls/MapmyIndia is the natural Indian choice. We have not changed it unilaterally because removing a map is a product call and adding a provider is a commercial one. Say which and it is a small change; the tile source already lives in one file (src/redesign/lib/basemap.ts) precisely so it can be switched in one place.

#11 — closes with #16, and #16 was fixed at the root

The tracker had already established that POST /listing/step1 returns 200 on a valid payload, and that the only failure reproducible on that endpoint was #16's 400 “Invalid property category”. The tester's wording — “404 Bad Request” — mixes two different status codes, which is consistent with one event written up twice.

What is worth knowing is HOW #16 was fixed, because it decides whether #11 can recur. The wizard was built from the merged catalogue — the code's categories with the admin panel's own folded over them — while the validator checked the bare code constants. So the form offered twelve categories and the server accepted eleven. The validator now reads the same merged catalogue the form is built from: one list, asked once. That also means a category added in the admin panel is now genuinely listable, which it was not before.

Unless the tester recalls picking something other than Pool House, #11 can be closed against #16.

One statement that has stopped being true

“The mobile app bugs sheet is EMPTY — no formal app bugs filed yet.” That was accurate when this was written. It is not any more.

The app has now had the on-device pass this document asks for. Running it at 320dp with the OS font scale at 1.3 found four real defects, all fixed and re-checked on the device: the property page's sticky bar was TRUNCATING THE PRICE to “₹2,000 …” and “₹2,100 total · i…”; Help & Support rendered “WhatsAp / p”; the profile heading broke as “Personal Informatio / n”; and the bottom navigation — on every screen in the app — read “Dashboa / rd”. The first of those is the one that mattered: a truncated price is a number the guest cannot check.

Seven earlier findings (A-1 to A-7) were also closed, including building the SOS and safety-report flow end to end. Details are in the two response documents already sent.

Outstanding housekeeping

The tracker's own note asks for one thing that has not been done: verifying #16 created a step-1 draft, property 29272 (“QA Verify Homestay”, host 100), which should be deleted when convenient. It is unpublished and invisible to guests — drafts are gated by the listing state machine, and the admin verification queue shows nothing submitted — so it is tidiness rather than risk. We have not deleted it because it is production data and deleting is not reversible; say the word and it goes.

Where we agree without qualification

The commercial line in this document is right, and it is the same one the app bug list makes: much of the “192 bugs” is redesign work, not defects, and it should be priced separately. We have said the same in writing twice now. It is worth repeating because it is the kind of thing that quietly stops being true if nobody keeps saying it.

What we checked, and what we took on trust

We verified the items that could be checked from outside: /verify/complete answers 200 where it used to 404 (#15), the admin portal logs in and lands on the dashboard (#12 — we used it today), the category validator reads the merged catalogue (#16), and production is serving Google map tiles (#10). The rest of the “fixed & verified” column we have NOT re-tested one by one; it was verified against production on 1–2 September and we have no reason to doubt it. If you want that column re-run end to end, say so and we will do it properly rather than assert it.